PROJECT LEDGER

Realistic Phased Plan & Reality-Tested Targets

What is actually achievable in 5 years, with go/no-go gates and walk-away criteria

Deep-Research Memo  ·  Founder Reality Check  ·  May 2026
This memo is honest, not promotional. It pressure-tests the pitch-deck numbers against
Sumer, Xeinadin, INSEAD B&B research, and KSeF regulatory reality.

TL;DR — read this first

The Ledger thesis is sound but the original investor-deck math is optimistic by roughly 2×. The realistic 5-year outcome is €12–18M revenue across 4–6 practices in PL/CY (Italy parked), €3–5M EBITDA, exit at 7–10× EBITDA = €25–55M equity value, returning 3–4× MoIC to seed and 1.8–2.5× to Series A. That is still a great outcome and a respectable career play — just not the €92M / 13× MoIC headline in the pitch deck.

Three things to internalise before Day 1

1. Regulatory timing: KSeF cliff is softer than the deck implied. Penalties deferred to Jan 2027. Sellers will not panic-sell in Feb 2026; they will defer-and-grumble for 6–12 months.

2. Exit multiples: Xeinadin (122 firms, £100M+ revenue, £60M EBITDA) cannot find a £1bn buyer in 2025. Sumer is targeting £700M–£1bn but has not exited. The naive 10× EBITDA exit is not guaranteed — Europe PE bid median is 11.2× but only for grade-A platforms with proven integration.

3. First-time-manager penalty: You do not have a fund track record. LPs say "yes" to first-time managers but "no" to first-time investors. A €6M Series A from institutional PE in month 9 is not realistic. Realistic path: angels + family offices + HNWI through Series A, lower-mid PE only after 2–3 deals closed and live.

The honest base case (vs. the deck base case)

| Metric | Original deck (FY30) | Realistic base (FY30) | Walk-away floor |
| --- | --- | --- | --- |
| Practices acquired | 14 | 5 (3 PL, 1 CY, 1 IT optional) | <3 by month 30 |
| Revenue | €33M | €12–18M | <€6M |
| EBITDA margin | 33% | 22–28% | <18% |
| EBITDA absolute | €11M | €3–5M | <€1.2M |
| Capital raised (equity) | €7M | €4–6M | Not raisable beyond extension |
| Exit multiple | 10× | 7–9× | <5× |
| Equity value at exit | €92M | €25–55M | <€10M |
| Seed MoIC | 5.5–7× | 3–4× | <1× |
| Founder all-in time | 60 months | 60+ months | 36 months to assess |

Decision-relevant findings

Six things that should change how you think about this:

1.  The KSeF "cliff" is more of a slope

Per the August 2025 Polish VAT amendment: large taxpayers (PLN 200M+ turnover) mandatory Feb 1, 2026; all VAT-registered SMEs April 1, 2026; micro-entrepreneurs Jan 1, 2027. CRITICAL: penalties for KSeF errors are deferred until Jan 1, 2027 — 2026 is effectively a grace year. Sellers will not be in panic mode in Feb 2026. Practical implication: the regulatory tailwind is real but spread across 24 months, not concentrated in one quarter. Adjust expectations on sourcing speed accordingly. (Source: EY tax alert; Sovos KSeF timeline; Banqup KSeF 2.0 blog; novo-solution.pl)

2.  Xeinadin is the cautionary tale the deck did not show

Xeinadin (Exponent PE, founded 2018) consolidated 122 UK/Irish accounting firms — bigger than Sumer. By 2024 they had £100M+ revenue, ~£60M EBITDA, 2,500+ professionals, 130+ offices, 80,000+ SME clients. In 2025 they tried to exit at £1bn (15–16× EBITDA) via Evercore — buyers refused. They are now stuck, looking for a PE-to-PE secondary at lower multiple. The honest lesson: scale + EBITDA + PE backing does not guarantee an exit at expected multiple. The market repriced. (Source: The Finance Story; Wall Street Oasis; SMBvig)

3.  Sumer hit £100M in 12 months because Penta wrote big cheques

Sumer's 34 deals in ~36 months required serious PE capital — Penta's typical deal size is £20–80M equity per portfolio company, not Sumer-tier seed money. They were never a "lean seed" play. Their trajectory is not directly replicable on €250k–€7M. A more honest analog: a Sumer-style platform that does 4–6 deals on €5–7M raised over 4–5 years, ending up at the size of Sumer's 4th or 5th acquired hub — which is also a good outcome. (Source: Penta Capital portfolio; Sumer press releases; thefinancestory.com)

4.  Institutional PE will not lead a Series A from a first-time founder with zero deals closed

Every LP guide is consistent: institutional capital wants a track record. Family offices anchor first; institutional PE follows once there are 2–3 closed deals showing the integration math works (margin expansion, retention, gross-to-net). The deck's "€6M Series A in month 9 from Hg / EQT / Vista" is not realistic until at least one Polish practice is closed, integrated, and showing 12 months of post-close P&L. A more realistic path: SAFE + extension from angels and family offices through Day 100, then a £750k–€1M extension, then Series A in month 18–24 once the proof points exist. (Source: Carta track-record guide; PipelineRoad emerging-manager playbook; Probitas Partners DD framework)

5.  Buy-and-build success is decided in the first 100 days post-close, not pre-LOI

INSEAD research on B&B integration is unambiguous: deals succeed when finance, governance and controls are integrated within the first three months post-close, with a named C-level sponsor and brutal milestone discipline. Most accounting roll-ups that fail (Xeinadin under fire, several US tax-prep roll-ups) failed at integration, not at sourcing. Implication: do not chase a second deal until the first is operationally clean. The naive Gantt of 2–3 closes in Year 1 is what kills the model. (Source: INSEAD Knowledge: How PE Firms Can Ace Buy-and-Build)

6.  EU PE multiples have re-rated — 11.2× is the BID, not always the print

Q2 2025: European PE buyers paid a median 11.2× EBITDA. But: (a) that is the bid for grade-A assets with proven recurring revenue, integrated tech, and clean QoE; (b) corporate strategic buyers paid only 8.5×; (c) Xeinadin's ask at 15–16× was rejected. For a 4–6 practice EU roll-up at €4–5M EBITDA, you should plan for 7–9× as your base case (€28–45M EV) and treat 10–11× as the stretch case. (Source: CLFI 2025 multiples report; Capstone Partners; Phoenix Strategy Group)

Phase 0 — Pre-launch (the 60 days before Day 1)

Most first-time founders skip Phase 0. Do not skip it. The point is to fail cheap before you raise a single euro from anyone.

Goals (realistic)

Co-founder: One genuine, full-time co-founder commitment in writing — equity-vesting agreement drafted, signed.

Personal runway: 12 months of personal runway proven (your own savings or family commitment) for both founders. Roll-ups do not pay founders for 18+ months.

Demand validation: 5–10 warm conversations with Polish accounting-practice owners (NDA optional). Pure discovery — "would you sell?", "at what multiple?", "what scares you about the upgrade?"

Structure pre-work: Cyprus lawyer engaged on a fixed-fee retainer (€2–5k). Confirm Ledger Holdings Limited is incorporable in 14 days from instruction.

NL personal tax: NL tax advisor consulted on your personal exposure (box 2 substantial interest, employment vs entrepreneur income, IB-aangifte) — paid 1-hour consultation.

Common failure modes at Phase 0

Co-founder bail: Co-founder agrees verbally then bails when contract is on the table. Solve: written commitment with cliff and vesting before any capital.

No seller demand: Warm conversations produce zero willing sellers at <4.5× EBITDA. Solve: do not start. The market is telling you the price floor is higher than your model assumes.

Founder solo: "I can do this with no co-founder, just hire later." Solve: do not start. INSEAD data is clear — single-founder B&Bs underperform on integration discipline.

Structure trap: NL tax exposure on box 2 / box 3 makes Cyprus holdco worse than a Dutch BV for you personally. Solve: structure decision must come BEFORE incorporation, not after.

PHASE 0 → PHASE 1 GATE Continue only if: (a) co-founder signed, (b) 12 months personal runway proven, (c) ≥3 warm seller conversations show willingness at ≤4.5× EBITDA, (d) Cyprus vs NL structure decision made with written tax-advisor sign-off, (e) at least one warm angel commitment of €50k+. If ANY of these fail, stop. Cost of Phase 0: €5–15k personal. Cost of skipping Phase 0: €250k seed + 18 months of your life.

Phase 1 — Foundation (Day 1–100)

Capital: €250k SAFE from founders + angels. Team: 2–3 (founder + co-founder + first hire).

What is actually achievable in 100 days

The original deck claimed LEDGER-1 closes by Day 85. That is unrealistic. Sumer's first close was ~4 months after Penta's investment, with a full M&A team and an ex-KPMG COO running it. For a lean-seed first-time team, realistic targets:

Cyprus holdco incorporated (Day 15)

Polish subsidiary registered (Day 30)

M&A originator (Poland) hired (Day 45 start, Day 60 productive)

Polish target longlist of 150–250 practices screened to top 30 (Day 60)

8–15 introductory meetings completed (Day 90)

1–2 NDAs signed; 1 LOI in draft (Day 100)

NO closed deal by Day 100. Realistic close is Month 6–9.

What the deck got right and what to keep

Cyprus holdco first, Polish sub second — correct sequencing

€250k SAFE size from founder + angels — realistic for the work in Phase 1

Three hires (M&A originator, integration lead, AI advisor) — correct shape, but stagger them; AI advisor can be fractional through Phase 2

What the deck got wrong

LEDGER-1 closes by Day 85 — replace with "LOI signed by Day 100, close by Month 6"

Series A pitch deck draft by Day 25 — premature; no investor wants a Series A deck before there is one real deal in the pipeline

"Investor meetings booked Day 85" — investors will say "come back when you have closed one"

Common failure modes

Hire delays: M&A originator hire takes 4 months not 2 (Polish accounting M&A talent is scarce and you are an unknown employer). Solve: line up 2 candidates in Phase 0; offer fractional/advisory arrangement to a credible KPMG/PwC alum at €40–60k retainer.

Cold outreach fails: Polish target outreach gets <2% response rate. Solve: warm-introduction strategy (KIBR/SKwP membership lists, local Big-4 alumni networks) rather than cold mail.

Legal slippage: Cyprus law firm takes 6 weeks to incorporate, not 14 days. Solve: pre-pay retainer with named partner; escrow incorporation fees.

Founder cash: NL personal cash burn is higher than projected (rent, family, taxes). Solve: model your own runway month-by-month for 18 months in Phase 0 and have a 25% buffer.

PHASE 1 → PHASE 2 GATE Continue only if at Day 100: (a) at least 1 signed LOI on a qualifying Polish target (€1–3M rev, ≥15% margin), (b) Cyprus holdco operational with named directors and bank accounts, (c) M&A originator on the team and productive, (d) €750k extension soft-circled from at least 4 angels/family offices, (e) co-founder still committed (not burned out). If 3+ of 5 fail: hold position, do not draw extension, re-evaluate after 60 more days. If 4+ fail by Day 160: walk away. Sunk cost: ~€150–200k of the seed.

Phase 2 — First deal & extension (Months 4–12)

Capital: €750k–€1M seed extension on top of seed (total raised €1.0–1.25M).  Team: 4–5.

What is achievable

First close: LEDGER-1 (Poland) closed Month 6–9. Realistic size: €1.0–1.8M revenue, 15–20% EBITDA margin, 3.5–4.0× EBITDA = €0.5–1.3M EV. Equity portion ~€0.6M, deferred / earnout ~€0.2M, seller-stay 12 months.

Cyprus toehold: LEDGER-CY-1 (Cyprus toehold) closed Month 9–12. Small (€0.3–0.6M revenue), test the integration playbook on low-stakes asset.

AI overlay: AI overlay POC live on LEDGER-1 by Month 9. Realistic Year-1 outcome: 40–55% auto-classification rate (not 70–85% the marketing material promises). That is still good. Margin uplift visible by Month 12 but small (1–3 percentage points).

Run-rate: Group revenue run-rate at Month 12: €1.5–2.5M consolidated.

Series A: Investor outreach for Series A starts Month 9 with one closed deal + integration data, not Month 9 with nothing.

What can go wrong (most common failures here)

Client churn: Acquired practice loses 1–2 key clients in first 6 months post-close (15% revenue gone). Solve: closing condition = top-5 client renewal letters; insurance-backed reps; earnout aligned to client retention not absolute revenue.

Seller stays bad: Seller becomes obstructive at month 4 (regret, post-deal blues). Solve: structured weekly 1:1 between founder and seller for first 90 days; clear KPI escalation; pre-agreed dispute mechanism.

AI overlay underdelivers: AI overlay does not move margin. Solve: do not promise margin to investors before you have 6 months of post-overlay P&L. Promise process improvement, customer retention, and risk-free upsell on premium tier.

Founder burnout: You burn out. The work is grindy: due diligence, integration, sales pipeline, hiring, all in parallel. Solve: ration commitments. No second deal until first is operationally stable.

Regulatory mismatch: KSeF support disruption in target practice — they have not done the upgrade work. Solve: this is actually an opportunity (lower entry price), but DD must include KSeF readiness assessment and an explicit cost-to-cure number in the SPA.

PHASE 2 → PHASE 3 GATE Continue only if at Month 12: (a) LEDGER-1 12-month gross retention >85%, ideally >90%; (b) LEDGER-1 EBITDA margin held or improved vs pre-close LTM; (c) LEDGER-1 seller still in role and constructive; (d) Cyprus toehold integrated cleanly; (e) Series A term sheet from at least one credible investor (family office or lower-mid PE acceptable). If any of (a)/(b)/(c) fail materially: do NOT raise Series A. Pause, fix, or wind down. Carrying broken integration into Series A is how Xeinadin happened. If you cannot raise Series A in 60 days post Month 12 from a credible source: run as a 2-practice cashflow business and re-assess in 12 months.

Phase 3 — Scale (Year 2, Months 13–24)

Capital: €4–6M Series A (realistic).  Team: 10–15 incl. inherited staff.

Realistic Series A profile (vs deck assumption)

| Element | Deck assumption | Realistic |
| --- | --- | --- |
| Size | €6M | €4–6M |
| Timing | Month 9 | Month 15–24 (after proof points) |
| Lead investor | Hg / EQT / Vista | Family office syndicate OR lower-mid PE (Penta, Mercia, August, Apiary, Sovereign) |
| Pre-money | €12M | €8–14M (depends on traction) |
| Use of funds | 4 deals + AI build + Italy | 2–3 deals + working capital + AI engineer + Italy reconnaissance |
| Founder dilution | ~25% | ~30–40% |
| Board composition | 2 founders + 1 lead investor | 2 founders + 1 lead + 1 independent |
| Closing conditions | Standard | KPIs on LEDGER-1/CY-1: retention, margin |

What is achievable in Year 2

2–3 additional Polish closes (LEDGER-2 and LEDGER-3, maybe -4) at €1.5–2.5M each

Italy market entry deferred; spend Q3/Q4 on country reconnaissance only

AI overlay deployed across 3 of 4 practices

Group revenue run-rate Month 24: €5–8M

EBITDA margin: 18–22% (still mostly inherited margins, AI uplift partial)

Senior debt facility €2–4M secured for FY28 deals (not €8M)

New failure modes that appear in Year 2

Deal quality decay: Second deal is worse than first (selection bias — easy practices closed first). Margin compression on group basis.

MD conflict: Country MDs (sellers staying as MDs) clash with each other or with HQ. Brand-versus-platform tension surfaces.

Tech sprawl: AI/tech vendor that worked on practice 1 does not work for practice 2 (different host platform: Comarch vs Symfonia vs iFirma). Tech debt accumulates.

Working capital: Cash conversion lags revenue growth (acquired practices have receivables tied up; group working capital strains). You burn faster than the P&L suggests.

Investor pressure: Series A investor pushes for "more deals faster" — pressure to accept lower-quality targets. Resist; this is the Xeinadin path.

PHASE 3 → PHASE 4 GATE Continue with full scale only if at Month 24: (a) group revenue ≥€5M, gross retention across acquired book ≥85%, (b) consolidated EBITDA margin ≥18% and trending up, (c) at least one practice showing post-overlay margin uplift ≥3 percentage points, (d) senior debt facility in place, (e) Series A capital not yet exhausted (>30% unspent runway). If (a)/(b) miss materially: shift to "harvest mode" — no more deals, focus on margin expansion in existing book, prepare for a smaller exit (€15–25M EV) at Year 3–4.

Phase 4 — Harvest or exit (Year 3–5, Months 25–60)

Capital: Optional Series B €8–12M (if scaling) or senior debt only (if harvesting). Team: 25–40.

Two realistic paths

| Element | Path A — Scale & sell | Path B — Harvest & smaller exit |
| --- | --- | --- |
| Behavior | Continue M&A, raise Series B | Stop M&A at 4–5 practices, optimize |
| Year-5 revenue | €18–25M | €10–14M |
| Year-5 EBITDA margin | 25–28% | 22–26% |
| Year-5 EBITDA absolute | €4.5–7M | €2.4–3.6M |
| Exit multiple | 8–10× | 6–8× |
| Exit EV | €36–70M | €15–29M |
| Net debt | €6–12M | €2–4M |
| Equity value | €30–58M | €13–25M |
| Likely buyer | Visma, Sumer, EU-mid PE | Local PE, secondary fund, MBO |
| Founder dilution at exit | 40–55% | 30–40% |
| Founder gross to bank | €8–15M | €5–10M |
| Series A net MoIC | 2.0–2.8× | 1.5–2.0× |

Path A failure modes

Capital wall: Cannot raise Series B (Xeinadin precedent: market refuses). Solve: have Path B as a real plan, not a contingency.

Italy black hole: Italy entry costs balloon (TeamSystem integration, Italian labor law). Solve: defer Italy if unit economics on PL/CY are not screaming yes.

Macro: Exit window closes (macro shock; EU PE multiples re-rate 2–3 turns lower). Solve: keep one viable trade-buyer dialog warm at all times (Visma, Sumer, Penta-portfolio strategics).

Path B is not failure

A 4-practice consolidator at €12M revenue, €3M EBITDA, sold to a Polish/Cypriot lower-mid PE at 7× EBITDA = €21M EV is a genuinely successful outcome. €15–17M equity value after debt, 30% founder stake at exit = €4.5–5M to bank in cash. For five years of work it is below "VC-grade founder" outcomes but solidly above middle management at any consulting firm. The shame is in over-promising in Year 1, not in delivering Path B in Year 5.

PHASE 4 EXIT TRIGGER Initiate exit conversations once: (a) Year-on-year revenue growth ≥30%, (b) consolidated EBITDA margin ≥22%, (c) gross retention ≥85%, (d) at least 4 acquired practices integrated for 18+ months. Engage boutique advisor (Continuum, Continuum-equivalent or Tier-2 like FRP, Acuity Advisors). Realistic process timeline: 6–9 months. Best window: when you have a fresh full-year of clean post-integration P&L.

Realistic financial trajectory — three scenarios

All figures €M; rounded. "Min" = walk-away floor; "Base" = realistic expectation; "Stretch" = upside if all phase gates pass and no Year-3 macro shock.

|  | Metric | FY26 | FY27 | FY28 | FY29 | FY30 |
| --- | --- | --- | --- | --- | --- | --- |
| Min | Revenue | 0.8 | 1.8 | 3.5 | 5.5 | 7.0 |
| Min | EBITDA | 0.05 | 0.20 | 0.55 | 0.95 | 1.30 |
| Min | Deals | 1 | 1 | 1 | 0 | 0 |
| Min | Equity raised cum. | 1.0 | 1.0 | 2.5 | 2.5 | 2.5 |
| Base | Revenue | 1.0 | 3.0 | 6.0 | 10.0 | 14.0 |
| Base | EBITDA | 0.10 | 0.45 | 1.25 | 2.50 | 3.80 |
| Base | Deals | 1 | 2 | 1 | 1 | 1 |
| Base | Equity raised cum. | 1.0 | 1.0 | 5.0 | 5.0 | 5.0 |
| Stretch | Revenue | 1.5 | 4.5 | 9.0 | 15.0 | 22.0 |
| Stretch | EBITDA | 0.20 | 0.75 | 2.10 | 4.20 | 6.50 |
| Stretch | Deals | 1 | 2 | 2 | 2 | 1 |
| Stretch | Equity raised cum. | 1.0 | 6.0 | 6.0 | 6.0 | 6.0 |

Exit valuation by scenario

|  | FY30 EBITDA | Exit mult. | EV | − Net debt | Equity value | Founder share* @ exit |
| --- | --- | --- | --- | --- | --- | --- |
| Min | €1.3M | 6.0× | €7.8M | €1.0M | €6.8M | €3.4M (50%) |
| Base | €3.8M | 8.0× | €30.4M | €6.0M | €24.4M | €8.5M (35%) |
| Stretch | €6.5M | 9.5× | €61.8M | €10.0M | €51.8M | €13.0M (25%) |

*Founder share after Series A + B dilution, before taxes. NL box-2 tax 24.5%/31% applies; Cyprus structure may reduce.

What we don't know yet (gaps + follow-up)

Local M&A multiples: Specific PL/IT/CY accounting-practice transaction multiples are not in public databases. We are using UK / pan-European proxies. Recommend: pay €5–10k for a Mergermarket / Pitchbook seat for 60 days during Phase 0 to pull comparable transactions specifically in PL/IT/CY professional services 2022–2025.

Sumer EBITDA margin: Sumer's EBITDA margin is not publicly disclosed — only revenue (£100M+). If Sumer is at 25–30% EBITDA, the platform is healthy; if 12–15%, the model has not yet generated synergies. Recommend: source via Continuum advisor contacts or Penta portfolio whispers if accessible.

Xeinadin postmortem: Xeinadin's exact reason for buyer rejection is not public. Was it (a) multiple too high, (b) integration questions, (c) macro window, (d) all three? Recommend: read Exponent Capital portfolio updates and any FT/Reuters detail in Q1 2026.

Founder tax exposure: Net cash impact on founder of Cyprus vs NL holding structure depends on detailed personal NL tax position (box 2 substantial interest, employer/employee status, etc.). Recommend: paid hour with Loyens & Loeff or Meijburg before Phase 0 end.

M&A talent market: Polish accounting M&A talent market — how many qualified M&A originators exist in PL, what they cost, willingness to join a startup. Recommend: 5 LinkedIn outreach + 2 paid intros via Vialto or a Big-4 alumni connector.

AI overlay margin proof: AI-overlay actual margin impact in Year 1 of integration — claimed 8 percentage points, no audited evidence. Recommend: build the POC on Day-45 sample of 1,000 invoices BEFORE committing to a specific margin claim in the Series A deck.

Buyer-of-last-resort: Visma's and Sumer's actual willingness to buy a 4–6 practice EU consolidator — never validated. Recommend: at Phase 2 / Month 12, have a coffee with Visma's and Sumer's corporate development (without disclosing intent to sell) to test the buyer-of-last-resort hypothesis.

Contradictions in the source set

C-1: Is the European PE multiple environment supportive or compressed?

[MED] CLFI (2025) reports European PE buyers paying median 11.2× EBITDA — supportive. [HIGH] Xeinadin's rejected £1bn ask at 15–16× EBITDA — compressed at the high end. RESOLUTION: both true. The market is bid for grade-A platform assets at 10–12×; refuses to price beyond that for "good but not unique" assets. Implication for Ledger: plan for 8× base, 10× stretch; do not plan for 12+.

C-2: Is KSeF a hard deadline or a soft one?

[HIGH] Ministry signed law Aug 2025 with Feb 2026 mandatory date. [HIGH] Same legislation defers penalties to Jan 2027. RESOLUTION: regulatorily binding; commercially soft. Sellers will not panic in Q1 2026; they will defer. Implication for Ledger: sourcing thesis holds but sourcing speed will be slower than the deck implies. Adjust Phase 1/2 deal timing by 3–6 months.

C-3: Can a first-time founder raise a €6M Series A from institutional PE?

[HIGH] Carta/Probitas/PipelineRoad all consistent: track record required, Year 3–5 typical. [MED] But: search-fund precedents exist (Stanford GSB search fund model) where first-time operators raise €3–8M deal-by-deal. RESOLUTION: institutional PE will not lead Series A from cold; family-office + HNWI + lower-mid PE can lead at €4–6M with proof points. Implication: do not promise the deck the wrong investor profile; structure for family offices + 1 anchor lower-mid PE.

Sources

Tier 1 — primary / regulator

EY Global Tax Alert — "Poland signs into law mandatory national e-invoicing system" (Aug 2025)

Polish Ministry of Finance — KSeF 2.0 Q&A official update (Feb 2026)

Sumer Group — sumer.co.uk (corporate site; About page; press release "Sumer Hits £100m Revenue, Just 12 Months After Launch" Feb 2024)

Tier 2 — quality secondary

Accountancy Age — "Ex-KPMG COO eyes £1bn valuation for his own accountancy firm" (2 Sept 2025)

The Finance Story — "Ex-KPMG UK COO accounting consolidator eyes $1Bn valuation" (Sept 2025)

The Finance Story — "PE Accounting roll-ups are hitting a reality check" (2025)

Accountancy Daily — "Sumer plans more acquisitions for £100m accounting group"

Insider Media — "Sumer snaps up 100-strong accountancy and advisory practice"

Rainmakers (TheBusinessDesk) — "Long hot Sumer - inside the PE backed accountancy consolidator"

INSEAD Knowledge — "How Private Equity Firms Can Ace Buy-and-Build"

CLFI — "M&A EV/EBITDA Multiples 2025: PE vs Corporate by Sector"

Capstone Partners — "Accounting Services Market Update"

Sovos — "KSeF: A timeline of Poland's e-invoicing mandate"

Banqup — "Poland's KSeF 2.0 - the official e-invoicing mandate"

Marosa VAT — "E-Invoicing in Poland: Complete Guide to KSeF"

Tier 2 — emerging-manager / fund-raising

Carta — "Track Record Essentials for Emerging Fund Managers"

PipelineRoad — "How to Build a Track Record for Your First Fund"

Probitas Partners — "Emerging managers: how to analyse a first time fund" (2005, foundational)

Investor Ready Capital — "How Emerging Real Estate Fund Managers Get Their First Institutional Anchor"

Tier 3 — directional only

Wall Street Oasis forum — "Accountancy roll-ups / buy and build" thread

SMBVig — "Roll-Up Acquisitions in SMB Investing: Strategy, Risks & Returns"

Phoenix Strategy Group — "Comprehensive Guide to Valuing Accounting Firms Using Multiples"

— End of Memo —

Paired documents: Ledger_Rollup_Strategic_Memo.docx (full thesis), Ledger_Rollup_Model.xlsx (financial model), Ledger_Rollup_Pitch_Deck.pptx (investor deck).